Project Meeting Report

Project Title: Time Capsule – Digital Memories for the Future

Team Members: Parasto Noorzaei (Scrum Master), Lima Wahedi (Product Owner), Mohammad Ibrahim Fathi (Developer), Hamid Mirkhil Wardak (Developer)

Date of Meeting: October 25, 2026

Meeting Type: Google Meet (Sprint Progress Review & System Modeling)

1. Meeting Summary

Today, the team held a comprehensive sprint review and progress-tracking meeting for the project "Time Capsule – Digital Memories for the Future". The primary focus of the session was to evaluate completed milestones, review system architecture and technical modeling diagrams, analyze individual progress reports from team members, and plan the upcoming tasks for the next sprint.

2. Division of Responsibilities & Roles

| Team Member | Role | Assigned Focus Area |
| --- | --- | --- |
| Parasto Noorzaei | Scrum Master | Meeting Facilitation, Reporting, & Use Case Diagram Preparation |
| Lima Wahedi | Product Owner | Sprint Progress Review & Requirements Tracking |
| Mohammad Ibrahim Fathi | Developer | Backend Development & Sequence Diagram Design |
| Hamid Mirkhil Wardak | Developer | System Architecture & Comprehensive Modeling Diagrams |

3. Individual Progress Reports & Presentations

A. Lima Wahedi (Product Owner): Sprint Progress Presentation

Presented the Sprint Progress Overview, briefing the team on the current status of project deliverables:

- Completed & Available Milestones: Flask application structure, welcome page, user registration, user login, SQLite database integration, authentication templates, and base HTML template.

- In Progress / Under Review: Dashboard interface (basic version), dashboard functionality, HTML interface improvements, and logout functionality (pending verification).

- Pending / Planned Features: Capsule creation and capsule draft saving.

B. Mohammad Ibrahim Fathi (Developer): Sequence Diagram & Backend Flow

- Presented the detailed Sequence Diagram for the capsule creation and draft-saving workflow.

- Explained the step-by-step interactions between the user interface, Python Flask backend, SQLite database, and file storage.

- Covered error-handling validation mechanics when invalid inputs are submitted during draft creation.

C. Hamid Mirkhil Wardak (Developer): System Modeling Architecture

- Presented the comprehensive System Modeling Diagram for the web application.

- Demonstrated the full request-response lifecycle between the frontend (HTML/CSS/JavaScript views like welcome.html, auth.html, dashboard.html), Flask controllers/business logic, and SQLite database schemas (users, capsules, memories, capsule_members).

- Outlined the 5 main system flows: User Registration/Login, Create/Edit Capsule, View Capsule (with unlock date checks), Manage Dashboard, and Error Handling.

D. Parasto Noorzaei (Scrum Master): Facilitation & Design Update

- Facilitated the meeting discussion, managed time, and recorded action items.

- Provided an update on the Use Case Diagram, confirming that it is currently being finalized and will be ready shortly.

4. Key Decisions & Next Steps

Next Meeting Scheduled: The follow-up sprint meeting and planning session have been scheduled for October 26, 2026.

Immediate Deliverables:

- Finalize and upload the Use Case Diagram to GitHub.

- Advance the dashboard functionality and refine HTML interfaces.

- Prepare for the next development backlog items regarding capsule creation and file attachments.

This report reflects the official progress and collaborative milestones achieved during the team meeting on October 25, 2026.