Project Meeting Report

Project Title: Time Capsule – Digital Memories for the Future

Team Members: Parasto Noorzaei (Scrum Master), Lima Wahedi (Product Owner), Mohammad Ibrahim Fathi (Developer), Hamid Mirkhil Wardak (Developer)

Date of Meeting: October 26, 2026

Meeting Type: Google Meet (Sprint Review, System Documentation & Live Demo)

1. Meeting Summary

Today, the team held a focused sprint meeting for "Time Capsule – Digital Memories for the Future". The primary objectives of this session were to review the latest system documentation updates, evaluate backend development progress, examine newly implemented authentication features, and conduct a live end-to-end demonstration and testing of the website's core functionalities.

2. Division of Responsibilities & Roles

| Team Member | Role | Assigned Focus Area |
| --- | --- | --- |
| Parasto Noorzaei | Scrum Master | Meeting Facilitation & Sprint Coordination |
| Lima Wahedi | Product Owner | System Documentation & Architecture Review |
| Mohammad Ibrahim Fathi | Developer | Live Website Demo & Feature Testing |
| Hamid Mirkhil Wardak | Developer | Backend Development & Authentication System |

3. Individual Progress Reports & Presentations

A. Lima Wahedi (Product Owner): System Documentation

- Presented updates regarding the System Diagram and overall project documentation.

- Discussed alignment between system components and requirements to ensure smooth documentation flow.

B. Hamid Mirkhil Wardak (Developer): Backend & Authentication Progress

- Reported significant progress on the Backend Development.

- Confirmed the successful completion and stabilization of the Authentication component and the Login Page.

- Demonstrated additional features and enhancements integrated into the login interface to improve user experience.

C. Mohammad Ibrahim Fathi (Developer): Live Website Demo & Testing

- Launched and ran the live version of the website in real-time.

- Walked the team through a comprehensive Live Demo, showcasing how users can create a time capsule from scratch.

- Tested various features live, demonstrated how each section of the application operates, and explained the end-to-end workflow to the team.

D. Parasto Noorzaei (Scrum Master): Facilitation

Facilitated the discussion, managed the meeting flow, and ensured all team updates and system demonstrations were properly reviewed.

4. Key Decisions & Next Steps

Sprint Status: The backend authentication and initial website navigation have been successfully verified through the live demonstration.

Next Steps:

- Integrate the finalized system documentation and diagrams into the project repository.

- Proceed with subsequent backlog features (such as advanced capsule management and file attachments) based on the successful live test results.

This report reflects the official progress and collaborative milestones achieved during the team meeting on October 26, 2026.